|  |  |
| --- | --- |
| **Date/Time** | **Content** |
| Aug-03 | * Team up and inform Thu/trainers about your team members. * Each team pick a number from 1-9, no overlap. * Pre-read requirement document and list down questions if any. * Trainers to provide domain information. |
| Aug-04 | * Project introduction with trainers. * Clarify questions about requirements. |
| Aug-10 | * Checkpoint. * Teams to update statuses, raise questions and receive feedbacks from trainers. |
| Aug-17 | * Demo & Presentation * Q&A |